## Slide 1: MindForge — GenAI Mind Map Generator
Turning Unstructured Ideas into Strategic Visual Roadmaps
November 2025
IT-568 GENAI for Software Engineering

## Slide 2: Group Leader & Team Assignments
Group Leader: Mahek Gor
Team Assignments:
  Priyansee - Backend Lead: Multi-agent pipeline, FastAPI, Agent Logic
  Mahek - Frontend Lead: React UI, D3.js Visualization, Canvas,
  Brinda - QA & Prompt Engineering: Validation, Testing, Export Logic

## Slide 3: Project Objectives
Develop a multi-agent system for text-to-mindmap conversion
Implement interactive Clarifier Agent for ambiguous inputs
Ensure structural integrity via automated Validation & Testing
Provide professional-grade interactive UI with multi-format exports

## Slide 4: Project Milestones
Milestone 1: Multi-agent Architecture & Pipeline Controller Design
Milestone 2: Backend Core (FastAPI + Grok-3 integration)
Milestone 3: D3.js Rendering Engine & Interactive Canvas
Milestone 4: Refinement Logic & Multi-format Export Stabilization

## Slide 5: The 9-Agent Pipeline Flow
Flow: Clarifier -> Planner -> Structurer -> Validator -> Enhancer -> Renderer -> Exporter -> Tester -> Refiner
  Clarifier: Resolves input ambiguity via MCQ
  Planner & Structurer: Extracts themes and builds hierarchy
  Validator & Tester: Ensures JSON schema and logic quality
  Enhancer & Renderer: Visual enrichment and layout positioning
  Exporter: Prepares PNG/PDF/Miro data

## Slide 6: Use Cases & Backlog
Key Use Cases:
  UC-08: End-to-End Generation
  UC-02: Ambiguity Detection & Clarification
  UC-09: Iterative Refinement
User Stories:
  'As a user, I want to download my map as PNG/PDF'
  'As a user, I want to refine my map based on feedback'

## Slide 7: Lessons Learnt
Multi-agent orchestration requires robust data consistency checks
Horizontal tree layouts are superior to radial for deep hierarchies
Real-time feedback improves perceived performance significantly
Prompt engineering for structural agents is highly iterative

## Slide 8: Achievements & Mistakes
Achievements:
  9 specialized agents working in a seamless sequence
  High-resolution, full-container export system
Mistakes:
  Initially lacked a Validator Agent (caused rendering crashes)
  Over-complicated the initial Clarification MCQ logic
  Due to large number of agents the API load increased a lot

## Slide 9: Software Artefact Ratings (0-5)
Documentation & Requirements: 4.8/5
Backend Architecture: 4.7/5
Frontend UI/UX: 4/5
Testing & Validation: 4.6/5

## Slide 10: Overall Project Rating
Total Rating: 8 / 10
Key Strengths:
  Robust agentic pipeline
  Professional visualization
  Extensible architecture

## Slide 11: Demonstration
Live Demonstration: https://gen-ai-mind-map-project-s6s9.vercel.app/
Git Repository Management:
  Incremental Commits
  Modular Code Structure
  Detailed Documentation